## Slide 1: Assignment 5 Sprint 1
Team 1:
Jaya Sindhura Pailla
Srividya Gopaluni
Sampath Ravi
Sandhya Mishra
John Garza
Malik Alzarah
Rama Anantatmula
Kanak Sabnekar

## Slide 2: Agenda
Planned Features
Screenshots of completed features
List of features for Sprint 2
Mockup
Trello Board
Forecast Of Work
Potential Challenges and how to overcome
Burn down charts
Links

## Slide 3: Features
Feature | Milestone
Signup page for Mentor and Staff | Sprint 1
Mentor Login page | Sprint 1
Staff Login Page | Sprint 1
Home Page | Sprint 1
Employee/admin login Page | Sprint 1
Forgot password | Sprint 1
Mentor home page | Sprint 2
Session page | Sprint 2
Session Details page | Sprint 2
Attendance page | Sprint 2
Send Email to Entire class | Sprint 2
Entire website functioning completely | Sprint 3

## Slide 4: Nice To Have
Feature | Milestone
 | Sprint 3

## Slide 5: Nice to have features
Feature | Milestone
Sending Email | Sprint 3
Compatibility with all devices | Sprint 3
Forgot password and change password for Mentor | Sprint 3

## Slide 6: Nice to have features
Feature | Milestone
Sending Email | Sprint 3
Compatibility with all devices | Sprint 3
Forgot password and change password for Mentor | Done

## Slide 7: Working Screenshots

## Slide 8: Working Screenshots

## Slide 9: Working Screenshots

## Slide 10: Working Screenshots

## Slide 11: Sprint 2 Mockups - Home

## Slide 12: Trello Board

## Slide 13: Forecast Of Work

## Slide 14: Potential Challenges
Website Security: website should only access to authorized user
Website Responsiveness: Website should be responsive and work on all devices such as phone, tablet and desktop
User Friendly: The application should be easy to use and all the screens should be user friendly.
Meeting the Deadline: Project deliverables needs to delivered on time

## Slide 15: Burndown Chart - Stories

## Slide 16: Links
Github:
Heroku:

## Slide 17
Q & A